Meeting Minutes 2 – Requirements and Scope Clarification

Project: Axiom – AI Cybersecurity Training Platform
Organisation: InspireCyber
Meeting: Requirements and Scope Discussion
Date: 17 August 2026
Meeting Mode: Online

Attendees

- Sebika Shrestha

- Sachita Karki

- Aadarsha Neupane

- Team member

- InspireCyber representative

Meeting Purpose

The purpose of the meeting was to clarify the project requirements, target users, training scenarios and scope of the Axiom MVP.

Key Discussion Points

- Target Users

  - The team clarified that Axiom is primarily intended for users with limited technical or cybersecurity knowledge.

  - The interface and instructions should therefore be simple and easy to follow.

- MVP Scenarios

  - The project scope was narrowed to two main scenarios:

    - Prompt injection in an AI chatbot

    - AI-powered phishing email

  - The scenarios will be simulated and will not interact with real organisational systems.

- Training Environment

  - The team discussed creating a simulated 2D office environment.

  - Learners may interact with simulated resources such as a fake inbox, organisational chart, files and other evidence.

  - The platform should provide guided hints to support learning.

- Red Team and Blue Team

  - Learners will be able to select a Red Team or Blue Team perspective.

  - The Red Team perspective focuses on understanding and identifying the attack.

  - The Blue Team perspective focuses on identifying evidence and selecting appropriate defensive responses.

  - The two perspectives will use the same overall scenario content rather than requiring real-time interaction.

- Learner Journey

  - The proposed learner flow was discussed:

Login → Select Team → Scenario Briefing → Complete Scenario Tasks → Identify Threat/Evidence → Answer Questions → Receive Score and Completion Result

- Gamification

  - Gamification features were confirmed as an important part of the platform.

  - Proposed features include:

    - Points

    - Timer

    - Progress tracker

    - Milestones

    - Completion results

    - Guided hints

- Team and Individual Learning

  - The platform should support individual learners as well as small teams.

  - Teams may contain approximately 2–4/5 participants.

  - The MVP does not require different roles within the same team.

- Administration

  - An administration/trainer function was identified as necessary for managing scenarios, learners and training results.

- Cybersecurity Framework

  - The team discussed aligning the training content with recognised cybersecurity practices.

  - NIST Cybersecurity Framework 2.0 and relevant Australian cybersecurity guidance were identified as useful references.

Decisions

- The MVP will focus on two AI-related cybersecurity scenarios.

- The platform will be educational and simulated, with no interaction with real systems.

- Axiom will support Red Team and Blue Team perspectives.

- Gamification will be included through points, progress, timing and milestones.

- The learner experience should remain simple enough for users with limited technical knowledge.

- The project scope will remain narrow enough to be achievable within the available development timeframe.

Action Items

| Action | Responsible | Status |
| --- | --- | --- |
| Refine functional and non-functional requirements | Team | To do |
| Develop learner journey and system flow | Sebika / Team | To do |
| Prepare wireframes and interface design | Team | To do |
| Research cybersecurity framework alignment | Team | To do |
| Define prompt injection scenario | Team | To do |
| Define AI phishing scenario | Team | To do |
| Develop proposed system architecture | Team | To do |
| Continue communication with InspireCyber | Team | Ongoing |

Next Meeting

The next meeting will focus on reviewing the refined requirements, system design, proposed technology stack and development priorities.