Meeting Minutes 3 – Solution Design and Development Planning

Project: Axiom – AI Cybersecurity Training Platform
Organisation: InspireCyber
Meeting: Solution Design and Development Planning
Date: 31 August 2026
Meeting Mode: Online

Attendees

- Sebika Shrestha

- Sachita Karki

- Aadarsha Neupane

- Team member

- InspireCyber representative

Meeting Purpose

The purpose of the meeting was to review the refined requirements and discuss the proposed system architecture, learner flow, technology choices and development priorities for the Axiom MVP.

Key Discussion Points

- Proposed System Architecture

  - The team discussed a layered web application architecture.

  - The main components were identified as:

    - User interface

    - Application backend

    - Scenario engine

    - Database

  - The architecture should support future expansion while remaining simple enough for the MVP.

- Learner Flow

  - The proposed learner journey was reviewed:

Login → Select Red/Blue Team → Scenario Briefing → Complete Tasks → Identify Threat/Evidence → Answer Questions → Receive Score and Results

  - The team agreed that the learner should receive clear instructions and hints throughout the scenario.

- Technology Stack

  - React with Vite was considered suitable for the frontend because it supports an interactive and component-based interface.

  - A suitable backend and database would be used to manage users, scenarios, progress and results.

  - The final technology choices should prioritise simplicity, maintainability and suitability for an academic MVP.

- Scenario Design

  - The team discussed keeping the two scenarios separate rather than creating a complex real-time cyber environment.

  - The prompt injection scenario will simulate interaction with an AI chatbot.

  - The phishing scenario will use a simulated email/inbox environment.

- Gamification

  - The team reviewed the planned gamification features:

    - Points

    - Timer

    - Progress tracking

    - Milestones

    - Completion results

  - Gamification should support learning rather than make the platform unnecessarily complex.

- Security and Data

  - The team discussed basic security requirements such as authentication, password protection, input validation and appropriate access controls.

  - User and scenario data should be stored securely.

- Development Priorities

  - The team agreed to prioritise the core MVP functionality before additional features.

  - Initial development and design work will focus on the learner interface, scenario flow, backend functionality and database structure.

Decisions

- Axiom will use a web-based architecture consisting of the frontend, backend, scenario engine and database.

- The learner journey will be kept simple and guided.

- The MVP will prioritise the two agreed cybersecurity scenarios.

- React and Vite will be used for the frontend.

- Gamification will be included through points, timing and progress features.

- Development will focus on essential MVP functionality before optional features.

Action Items

| Action | Responsible | Status |
| --- | --- | --- |
| Finalise system architecture diagram | Team | To do |
| Develop learner flow diagram | Sebika / Team | To do |
| Prepare wireframes/high-fidelity designs | Team | To do |
| Finalise technology stack | Team | To do |
| Define database requirements | Team | To do |
| Refine prompt injection scenario | Team | To do |
| Refine AI phishing scenario | Team | To do |
| Begin development of core MVP components | Team | To do |
| Document security requirements | Team | To do |

Next Meeting

The next meeting will focus on reviewing the proposed designs and development progress and identifying any changes required to the MVP scope.