# Meeting minutes 1

Initial Project/Kick-off Discussion

Meeting Minutes 1 – Project Kick-off

Project: Axiom – AI Cybersecurity Training Platform
Organisation: InspireCyber
Meeting: Initial Project Kick-off
Date: 13 August 2026
Meeting Mode: Online

Attendees

- Sebika Shrestha

- Sachita Karki

- Aadarsha Neupane

- Team member

- InspireCyber representative

Meeting Purpose

The purpose of the meeting was to introduce the project team, understand the client's expectations, discuss the cybersecurity training problem, and establish an initial direction for the Axiom platform.

Key Discussion Points

- Project Introduction

  - The team discussed the purpose of Axiom as an interactive cybersecurity training platform.

  - The platform is intended to help users understand and respond to common AI-related cybersecurity threats.

- Target Users

  - The initial target audience was discussed as users with limited technical or cybersecurity knowledge.

  - The platform should therefore use simple instructions and an easy-to-understand interface.

- Initial Scenario Ideas

  - Two potential cybersecurity scenarios were identified:

    - Prompt injection against an AI chatbot.

    - AI-powered phishing emails.

  - The scenarios will be simulated for educational purposes rather than interacting with real systems.

- Red Team and Blue Team

  - The team discussed allowing learners to approach scenarios from Red Team and Blue Team perspectives.

  - Red Team focuses on identifying or understanding the attack, while Blue Team focuses on identifying evidence and appropriate defensive responses.

- Gamification

  - Initial gamification ideas included points, progress tracking, completion time and guided hints.

  - The aim is to make cybersecurity learning more interactive and engaging.

- Initial System Features

  - A web-based platform was considered suitable for the project.

  - The team discussed the need for learner functionality and an administration/trainer area for managing training content and results.

Decisions

- Axiom will be developed as a simulated cybersecurity training platform.

- The initial focus will be on AI-related cyber threats.

- Prompt injection and AI-powered phishing were identified as the main scenario candidates.

- The platform should be accessible to users with limited technical knowledge.

- Gamification will be incorporated to improve learner engagement.

Issues

The initial kickoff meeting experienced a communication issue because the InspireCyber representative did not join the scheduled meeting. The team waited approximately 30 minutes before the meeting could be rescheduled.

Action Items

| Action | Responsible | Status |
| --- | --- | --- |
| Research AI-related cybersecurity threats | Team | To do |
| Research target users and training requirements | Team | To do |
| Develop initial Axiom requirements | Team | To do |
| Investigate suitable technologies | Team | To do |
| Arrange follow-up meeting with InspireCyber | Team | To do |

Next Meeting

The next meeting will focus on clarifying the project requirements, target users, scenarios and MVP scope with the InspireCyber representative.